PROJECT PLAN

Title: Course Registration and Timetable Scheduler

Prepared by: Zohaib Zafar 

Date: 17-Sep-2026

Table of Contents

1. Project Overview	3

1.1 Project Summary	3

1.2 Purpose, Scope and Objectives	3

1.3 Assignment and Context	3

1.4 Project Deliverables	3

1.5 Schedule Overview	4

2. References	4

3. Definitions	4

4. Project Context	5

4.1 Process Model	5

4.2 Methods, Tools and Techniques	5

4.3 Product Acceptance Plan	5

5. Project Planning	6

5.1 Project Work Plan	6

5.2 Work Activities	6

5.3 Schedule Allocation	6

5.4 Resource Allocation	7

8. Supporting Process Plans	7

8.1 Risk Management	7

# 5. Project Planning

## 5.1 Project Work Plan

| Work Area | Planned Work |
| --- | --- |
| Requirements | Define project purpose, scope, users and functional requirements. |
| Analysis | Prepare use cases and interaction models. |
| System Modeling | Prepare SSDs, domain model and sequence diagram. |
| Design | Prepare class design, database structure and interface structure. |
| Implementation | Develop Java Swing application and MySQL integration. |
| Testing | Test login, course operations, registration, clash detection and reports. |
| Documentation | Compile project documentation and prepare final review material. |

## 5.2 Work Activities

Collect and organize project requirements.

Define actors, use cases and system functions.

Develop system interaction and structural models.

Design the application and database structure.

Implement the core registration and timetable features.

Connect the application with MySQL through JDBC.

Perform functional testing and correct identified issues.

Prepare project documentation for instructor review.

## 5.3 Schedule Allocation

| Activity | Start | End | Output |
| --- | --- | --- | --- |
| Requirements & planning | Week 1 | Week 1 | Requirements and project plan |
| Analysis & modeling | Week 2 | Week 3 | Use cases and system models |
| Design | Week 4 | Week 4 | Class/database/interface design |
| Implementation | Week 5 | Week 7 | Working software modules |
| Testing | Week 8 | Week 8 | Tested and corrected system |
| Documentation & review | Week 9 | Week 9 | Review-ready project package |

## 5.4 Resource Allocation

| Resource | Allocation / Use |
| --- | --- |
| Human Resources | Zohaib Zafar and Aftab Shaban |
| Programming | Java / JDK 17+ |
| Database | MySQL 8.0 |
| Connectivity | JDBC driver |
| Development Tool | Eclipse IDE |
| Hardware | Standard desktop/laptop computer with at least 4 GB RAM and 1 GHz CPU |
| Documentation | Project SRS, diagrams and project plan |

# 8. Supporting Process Plans

## 8.1 Risk Management

| Risk | Impact / Description | Mitigation |
| --- | --- | --- |
| Requirement changes | Changes in project requirements may affect design and implementation. | Review requirements before implementation and document approved changes. |
| Database failure | Database unavailability can interrupt registration and timetable functions. | Maintain database backups and verify database availability. |
| Timetable conflicts | Incorrect scheduling data may cause clashes. | Validate course times and perform clash detection before registration. |
| Implementation errors | Programming defects may affect system functions. | Perform functional testing after each major module. |
| Schedule delay | Delays in one phase may affect later activities. | Track planned activities and complete high-priority tasks first. |
| Security issues | Weak access control or unsafe SQL handling may expose data. | Use role-based access and prepared statements. |