PROJECT PLAN

Title: Course Registration and Timetable Scheduler

Prepared by: Aftab Shaban

Date: 17-Sep-2026

Table of Contents

1. Project Overview	3

1.1 Project Summary	3

1.2 Purpose, Scope and Objectives	3

1.3 Assignment and Context	3

1.4 Project Deliverables	3

1.5 Schedule Overview	4

2. References	4

3. Definitions	4

4. Project Context	5

4.1 Process Model	5

4.2 Methods, Tools and Techniques	5

4.3 Product Acceptance Plan	5

5. Project Planning	6

5.1 Project Work Plan	6

5.2 Work Activities	6

5.3 Schedule Allocation	6

5.4 Resource Allocation	7

8. Supporting Process Plans	7

8.1 Risk Management	7

# 3. Definitions

| Term | Definition |
| --- | --- |
| GUI | Graphical User Interface |
| DBMS | Database Management System |
| JDBC | Java Database Connectivity |
| FR | Functional Requirement |
| NFR | Non-Functional Requirement |
| MVC | Model-View-Controller Design Pattern |
| SSD | System Sequence Diagram |

# 4. Project Context

## 4.1 Process Model

A structured software development process is used for the project. The work is organized into requirements and planning, analysis and modeling, design, implementation, testing, and documentation/review. Each phase produces outputs that support the following phase.

## 4.2 Methods, Tools and Techniques

| Area | Method / Tool |
| --- | --- |
| Requirements & Analysis | SRS, functional/non-functional requirements, use cases |
| System Modeling | Use Case Diagram, System Sequence Diagrams, Domain Model, Sequence Diagram |
| Software Design | Design Class Diagram and MVC-oriented structure |
| Programming | Java / JDK 17+ |
| GUI | Java Swing and AWT |
| Database | MySQL 8.0 |
| Connectivity | JDBC / mysql-connector-j |
| Development Environment | Eclipse IDE |
| Security | Role-based access and prepared statements for SQL injection prevention |

## 4.3 Product Acceptance Plan

The product will be considered ready for review when the major functions described in the project documentation are implemented and tested. Acceptance will focus on successful login, course management, course registration and dropping, timetable clash detection, timetable display, and report generation.

Valid users can log in according to their role.

Administrators can manage course information.

Students can register for and drop courses.

The system detects and prevents timetable clashes.

A generated timetable can be displayed to the student.

Registration summary reports can be generated.